# Grain — Next Release Plan (v1.0.1 → v1.1)

As of 12 Oct 2026. Based on GitHub main at f5a35b8 (pulled today). In this commit, notifications.js, Settingsscreen.js and App.js are the same as the 20 Aug clone. Only app.json changed (package → com.grain.dailyapp).

# 1. Daily reminder — "never fires"

## What the code does today

- Settingsscreen.js toggle → requestNotificationPermission() → scheduleDailyReminder(hour, minute) with trigger { type: 'daily', hour, minute }.

- The daily-reminder channel is created only after permission is granted.

- The scheduled notification has no channelId.

- app.json plugins list only expo-font, not expo-notifications.

- There's no try/catch around scheduling. The app never checks that a reminder actually exists (getAllScheduledNotificationsAsync).

- Nothing re-checks the reminder when the app starts.

## Likely causes (ranked; not yet confirmed on a device)

| # | Cause | Why it fits "never fires" | Confidence |
| --- | --- | --- | --- |
| 1 | Android 13+ permission order: channel created after the permission request | Expo docs: on Android 13+ the OS permission prompt won't show until a channel exists. Permission can stay denied, or the request returns early | High: matches Expo's documented requirement |
| 2 | No channelId on the notification | Android puts it in a fallback channel, which can be silent or hidden, especially on Samsung | Medium |
| 3 | Silent failures | If scheduling throws, the toggle just doesn't flip and nothing is logged. A stored enabled: true can show "on" even when nothing is scheduled | Medium |
| 4 | Samsung battery / "Sleeping apps" | Inexact alarms get deferred or dropped for apps the user hasn't opened recently | Device-side; only partly fixable in code |
| 5 | expo-notifications config plugin missing | Probably not required for local reminders in SDK 54. Add it anyway for icon and colour | Low, to verify |

## Step 1: Diagnose (one dev build, before any fix)

- Add a hidden "Send test reminder in 1 minute" row in Settings (long-press the version label). Use { type: 'timeInterval', seconds: 60, channelId: 'daily-reminder' }.

- Log getPermissionsAsync(), getNotificationChannelsAsync() and getAllScheduledNotificationsAsync() to the screen, the same way the ErrorBoundary shows errors. That way you can screenshot it.

- Test on your Samsung, plus one Android 13+ phone if a tester can help. Record: was the prompt shown, was permission granted, was the channel created, was a notification scheduled, did it fire?

## Step 2: Fix (notifications.js + Settingsscreen.js + App.js + app.json)

- Create the daily-reminder channel before asking for permission.

- Add channelId: 'daily-reminder' to the trigger. Use Notifications.SchedulableTriggerInputTypes.DAILY instead of the string.

- Update the notification handler to shouldShowBanner / shouldShowList (SDK 54 names). shouldShowAlert is deprecated.

- Add try/catch + an Alert + a Mixpanel event Reminder Failed (with reason).

- On app start (App.js): if the stored setting says enabled but nothing is scheduled, reschedule it.

- Add "expo-notifications" to app.json plugins (small icon + teal colour).

- Show a one-time tip after enabling the reminder: "On Samsung, set Grain to Unrestricted in Battery settings."

- New Mixpanel events: Reminder Enabled, Reminder Time Changed, Reminder Failed.

Done when: a fresh install on Android 13+ shows the permission prompt, the test notification arrives within about a minute, and the daily reminder fires two days in a row, including after a phone restart.

# 2. v1.0.1 — Fixes release (target: submit before Product Hunt, 17–18 Oct, if the reminder fix is confirmed in time)

| Item | Notes |
| --- | --- |
| Daily reminder fix | Section 1 |
| Adaptive icon | Rebuild with icon_v2.png; keep the wordmark within ~48% safe zone |
| 365-day maths | Onboarding: 8 min/day ≈ 49 h/year per pillar; 3 pillars ≈ 146 h/year |
| Nunito font | expo-font, applied app-wide |
| Dark mode | HTML mockup first, then code; add a theme property to Mixpanel |
| Version | app.json → 1.0.1 (versionCode auto-increments remotely via EAS) |
| Release | Production AAB → Play production track; APK to GitHub Releases as fallback |

Scope risk: dark mode is the biggest item. If time is tight, ship the reminder, icon, maths and Nunito as v1.0.1, and move dark mode to v1.0.2.

# 3. v1.1 — Grain Plus (target: submit ~16 Nov)

From the agreed monetisation plan: $29/year, 7-day free trial, Google Play Billing via RevenueCat.

Build order

- Billing foundation: usePlus() hook, offline cache, restore purchases (EAS dev build needed).

- Pillar gating: free tier = 3 pillars. Existing users keep their current pillars (grandfatheredPillarCount).

- Paywall: HTML mockup first. Shows when the user tries to add a 4th pillar, export, or opens the monthly report teaser.

- Export: free CSV; Plus gets Excel (SheetJS) + PDF (expo-print).

- Monthly report screen.

- Founding 100 redemption: 3 months of Plus free. Approach to verify: Play subscription promo codes, or a free-trial offer limited to eligible users.

Pre-work to start now: Play payments profile, subscription grain_plus / base plan annual + trial offer, regional prices (India, Qatar), RevenueCat project + plus entitlement, license testers, privacy policy update.

Events: Paywall Viewed, Trial Started, Purchase Cancelled, Purchase Restored, Export Created, Monthly Report Viewed, Pillar Limit Hit.

Done when: a license tester can start the trial, unlock Plus, cancel, lose access after the trial, and restore after reinstalling.

# 4. To verify (not assumed)

- Root cause of the reminder bug: confirm with the Step 1 diagnostic build.

- Whether the expo-notifications config plugin is required in SDK 54 for local notifications.

- Founding 100 mechanism (Play promo codes for subscriptions).

- Google's subscription fee (believed 15%) and RevenueCat free-tier limit.

- EAS build quota left this month. v1.0.1 needs about 2–3 builds: diagnostic, release AAB, APK.